# Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 12/02/2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS25023 |
| Project Name | "Measuring the Pulse of prosperity: An index of economic freedom analysis" |
| Maximum Marks | 5 Marks |

# Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint- 1 | Data Collection | USN-2 | As a user, I can load data into the processing environment | 1 | High | ALL |
| Sprint- 2 | Data Preprocessing | USN-3 | As a user, I can handle missing values in the dataset | 3 | Medium | ALL |

| Sprint- 2 Sprint- 3 | Data Preprocessing Making Graphs/Visualizations | USN-4 USN-5 | As a user, I can encode or map categorical variables appropriately As a user, I can build the initial model based on processed data | 2 5 | Medium High | ALL |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | ALL |
| SPRINT - 4 | Dashboard & STORIES | USN - 6 | Dark ui with eye feasted color palette | 6 | HIGH | ALL |
| SPRINT - 5 | Report & documentation | USN - 7 | The step-by-step guide documentation | 7 | MEDIUM | ALL |

# Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 1 Day | 24 June 2025 | 24 June 2025 | 20 | 24 June 2025 |
| Sprint-2 | 20 | 1 Day | 25 June 2025 | 25 June 2025 | 20 | 25 June 2025 |
| Sprint-3 | 20 | 1 Day | 26 June 2025 | 26 June 2025 | 20 | 26 June 2025 |
| Sprint-4 | 20 | 1 Day | 27 June 2025 | 27 June 2025 | 20 | 27 June 2025 |
| Sprint-5 | 20 | 1 Day | 28 June 2025 | 28 June 2025 | 20 | 28 June 2025 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)